Australian Superfund Analysis and Visualization

Contents

Project Overview	2

Project Goals	2

Expected Outcomes	2

Tools and Techstack (ToBeUpdated)	3

Development Scope and Timeline	3

Sprint 1: PHD data Collection, Standardization, and Analysis (2-3 weeks)	3

Sprint 2: PHD Visualization (3-4 weeks)	3

Sprint 3: UP data Collection, Standardization, and Analysis	4

Sprint 4: Performance Visualization & Combined Insights	4

Sprint 5: Testing and Final deployment	4

Sprint 6: Documentation website development	4

Deliverables	4

Obstacles and Challenges	5

# Project Overview

This project aims to provide an interactive and data-driven platform for understanding and comparing Australian superannuation funds based on their Portfolio Holding Disclosure (PHD) data and Unit Pricing (UP). By visualizing investment types, asset allocations, and performance metrics, the project will help users, especially individual investors to make informed decisions when choosing a super fund.

# Project Goals

- Build a robust pipeline to collect, clean, and standardize PHD and Unit Pricing data across multiple Australian super funds.

- Analyze asset allocation, sector exposure, and investment strategies of each fund.

- Compare fund asset allocation and performance through historical unit pricing.

- Visualize the insights using Power BI dashboards hosted on a report server.

- Build a static website to host documentation, insights, and provide access to dashboards.

# Expected Outcomes

- A set of Power BI dashboards enabling users to explore:

  - Asset class allocations (e.g., cash, property, foreign currency,…)

  - Industry-specific investment exposure (e.g., tech, mining, healthcare,…)

  - Geographic allocation and concentration risks

  - Unit price-based performance over time

- A lightweight static website to:

  - Explain data methodology

  - Host documentation and updates

  - Link or embed Power BI reports

- Tools and documentation that assist users in choosing the right super fund based on real data.

# Tools and Techstack (ToBeUpdated)

- Data Collection & Cleaning: Python (Pandas, BeautifulSoup, Requests), Power Query

- Data Storage: CSV/MySQL Server/Google Cloud Platform

- Visualization: Power BI

- Hosting: Power BI Report Server / Power BI Service/ SQL Server Reporting Services (SSRS)

- Static Website: GitHub Pages

- Version Control & Documentation: Git, GitHub

# Development Scope and Timeline

## Sprint 1: PHD data Collection, Standardization, and Analysis (2-3 weeks)

- Identify and gather PHD datasets from super fund sources.

- Build Python scripts to ingest and standardize the data (fund name, date, asset type, sector, etc.).

- Perform exploratory data analysis (EDA):

- Dominant sectors, asset class distribution

- Compare across funds

- Deliver Insights

## Sprint 2: PHD Visualization (3-4 weeks)

- Create Power BI dashboards showing:

- Asset class allocation (equity, fixed income, etc.)

- Industry-level exposure

- Regional/geographic breakdown

- Interactive fund selection and filtering

- Research on deploying visualizations to Power BI Report Server or embed into static site.

## Sprint 3: UP data Collection, Standardization, and Analysis

- Use web scraping techniques to collect historical unit pricing data for each fund.

- Standardize data formats (e.g., daily NAV, fund ID, date).

- Analyze performance metrics:

- Growth trends, cumulative return, performances by sector

- Volatility and price movements

- …

## Sprint 4: Performance Visualization & Combined Insights

- Build Power BI dashboards comparing:

- Funds performances over time

- Growth comparisons

- Correlations or divergence between funds

- Integrate with PHD dashboard

- Succesfully deploy Power BI dashboards to a selected server

## Sprint 5: Testing and Final deployment

- Validate data accuracy and visual logic across all dashboards.

- Write a data refresh and update guide.

- Final documentation for website and GitHub repo.

## Sprint 6: Documentation website development

# Deliverables

- Standardized and documented datasets (PHD + Unit Pricing)

- Power BI dashboards with:

  - Investment breakdown

  - Industry and sector heatmaps

  - Fund performance comparisons

- A clean, readable static website for hosting:

  - Dashboard links

  - Documentation

  - FAQs, changelog

# Obstacles and Challenges